Initial Project Planning Template

| Date |  | 29 September 2026 |
| --- | --- | --- |
| Team ID |  | 6ab4cc32a238dc999eb580a8 |
| Project Name |  | AI FAQ Assistant API |
| Maximum Marks |  | 5 Marks |

Product Backlog, Sprint Schedule, and Estimation (4 Marks)

Use the below template to create a product backlog and sprint schedule

| Sprint | Functional Requirement (Epic) | User Story Number | User Story / Task | Story Points | Priority | Team Members | Sprint Start Date | Sprint End Date (Planned) |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | Authentication | USN-1 | As a user, I can register with my name, email and password. | 2 | High | Saravanan.S Kishore anantham.G.M Jeevananthan.V Samson.T |  |  |
| Sprint-1 | Authentication | USN-2 | As a user, I can log in using my email and password and receive JWT token. | 2 | High | Saravanan.S Kishore anantham.G.M Jeevananthan.V Samson.T |  |  |
| Sprint-2 | FAQ Management | USN-3 | As an authenticated user, I can create, update and delete FAQssecurely | 3 | High | Saravanan.S Kishore anantham.G.M Jeevananthan.V Samson.T |  |  |
| Sprint-1 | AI Services | USN-4 | As an authenticated user, I can generate an AI answer for a questionusing Gemini. | 3 | High | Saravanan.S Kishore anantham.G.M Jeevananthan.V Samson.T |  |  |
| Sprint-1 | FAQ Search & AI | USN-5 | As a user, I can search FAQs and generate an FAQ from a topic. | 3 | High | Saravanan.S Kishore anantham.G.M Jeevananthan.V Samson.T |  |  |